Performance Report – May to August 2025 (3 Months)

Prepared by: Kunal Pandharkar – Software Developer

Company: Syscom LLC

| # | Task | Project | Status |
| --- | --- | --- | --- |
| 1 | Setup Project Locally | HRMS | Completed |
| 2 | Create New Company Policy Page | HRMS | Completed |
| 3 | Showing Leave Type In MonthlyAttendance Page | HRMS | Completed |
| 4 | Export Leave Type in MonthyAttendance PDF | HRMS | Completed |
| 5 | Setup Venus ERP and Credit Application Project Locally | Venus ERP | Completed |
| 6 | Add Trade Liscence, VAT Certificate into Customer Form Document Section | Venus ERP | Completed |
| 7 | Fill Contact Person Fields Dynamically in Customer Form | Venus ERP | Completed |
| 8 | Fixed Designation Select Bug in Edit/Aprrove Customer Form | Venus ERP | Completed |
| 9 | Migrate all Projects to the MYSQL server and workbench | HRMS, ERP | Completed |
| 10 | Change Menu Name Payroll => Pay, My Payroll => Payslip | HRMS | Completed |
| 11 | Add New Employment contract in users profile tab | HRMS | Completed |
| 12 | Add New Salary Tab in user profile & add Travel Allowance, HRA, Other Allowances Fields | HRMS | Completed |
| 13 | Optimize Sales Dashboard Perfomance | Venus ERP | Completed |
| 14 | Change Menu Name Generate Salary Sheet => Generate Payslip | HRMS | Completed |
| 15 | Rename add record to add (in employment contract) | HRMS | Completed |
| 16 | Option to delete Employment Contract in Profile tab | HRMS | Completed |
| 17 | Rename add record to add to all the tabs in user profile | HRMS | Completed |
| 18 | Add salary details in user profile - This is only for super admin ok | HRMS | Completed |
| 19 | Delete record feature for Passport | HRMS | Completed |
| 20 | Delete record feature for Visa | HRMS | Completed |
| 21 | Delete record feature for Labour Card | HRMS | Completed |
| 22 | Delete record feature for Emirates ID | HRMS | Completed |
| 23 | Delete record feature for Insurance Details | HRMS | Completed |
| 24 | Delete record feature for Increment Details | HRMS | Completed |
| 25 | Delete record feature for Warning Details | HRMS | Completed |
| 26 | Create API to store lead from Zapier Chatbot | Venus ERP | Completed |
| 27 | Add New Task management system in ERP | Venus ERP | Completed |
| 28 | Add New Execution Desk tab in ERP | Venus ERP | Completed |
| 29 | Add New Todo System in ERP | Venus ERP | Completed |
| 30 | Modify Add Lead Form | Venus ERP | Completed |
| 31 | Modify Add Company Form | Venus ERP | Completed |
| 32 | Modify Lead Info Page (Change Layout) | Venus ERP | Completed |
| 33 | Add Pending Response with comment in Lead info | Venus ERP | Completed |
| 34 | Modify Lead List Page & Table | Venus ERP | Completed |
| 35 | Select Company bydefault after adding new company in create lead | Venus ERP | Completed |
| 36 | Add Delete/Recover feature to the Leads with comment | Venus ERP | Completed |
| 37 | Jump to Deal from Lead | Venus ERP | Completed |
| 38 | Display lead notes from lead list page | Venus ERP | Completed |
| 39 | Modify Deals List page | Venus ERP | Completed |
| 40 | Add Delete/Recover feature to the Deals with comment | Venus ERP | Completed |
| 41 | Select Company bydefault after adding new company in create deal | Venus ERP | Completed |
| 42 | View Deals notes from Deal List | Venus ERP | Completed |
| 43 | Import Excel in Edit Quote | Venus ERP | Completed |
| 44 | "+10" in unit price should increase cost by 10% in add and edit quote | Venus ERP | Completed |
| 45 | Add same products with same quantity and unit price in add and edit quote | Venus ERP | Completed |
| 46 | Add Indexing on ERP Database | Venus ERP | Completed |
| 47 | Add sub_status with followup date and comment in leads | Venus ERP | Completed |
| 48 | Add Aging days logic in leads | Venus ERP | Completed |
| 49 | Stats boxes to show total leads, leads count as per status, avg aging days with percentage | Venus ERP | Completed |
| 50 | Show all leads company wise in Syscom | Venus ERP | Completed |
| 51 | Add Sub Status, Region, Folloup date filter in leads | Venus ERP | Completed |
| 52 | Show Deals comments in Leads when converted | Venus ERP | Completed |
| 53 | Auto Convert to deal when selected as qualified | Venus ERP | Completed |
| 54 | Fix Task and Todo past time bug and inactive users | Venus ERP | Completed |
| 55 | Show leads list as per status with maintaing count | Venus ERP | Completed |
| 56 | Add deal, add company from the deal info page | Venus ERP | Completed |
| 57 | Make red when followup date is in past and yellow when today | Venus ERP | Completed |
| 58 | saud unable to view own leads. Bug | Venus ERP | Completed |
| 59 | Create new Lead Report Company Wise, Sales Person Wise | Venus ERP | Completed |
| 60 | Add Created Time with date in Leads, Deals | Venus ERP | Completed |
| 61 | leads sub status clickable in leads & leads reports | Venus ERP | Completed |
| 62 | Add Stats Boxes For Counts in Deal Track Status | Venus ERP | Completed |
| 63 | View Deal Track Status as per Status | Venus ERP | Completed |
| 64 | Add Created Time with date in Deal Track Status | Venus ERP | Completed |
| 65 | Add company filter in deal track status, filterby day, month, year etc | Venus ERP | Completed |
| 66 | Modify Edit Track Deal AMC | Venus ERP | Completed |
| 67 | AMC List Pagination and Show all | Venus ERP | Completed |
| 68 | Bug Fixes in Amc, Project Service, Pre-sales and Engineer Tracking | Venus ERP | Completed |
| 69 | Add Service, Project and Pre-sales request from engineer tracking | Venus ERP | Completed |
| 70 | Modify add Service Request, Project Request, Pre-sales Request Modal and Bug Fixes | Venus ERP | Completed |
| 71 | Change NavLinks to show request list first for all requests | Venus ERP | Completed |
| 72 | check multiple fonts for new design erp | Venus ERP | Completed |
| 73 | invoicing type add from fullfil | Venus ERP | Completed |
| 74 | add a tab to attach the insurance card | HRMS | Completed |
| 75 | Setting up new design erp project | New Venus ERP | Completed |
| 76 | Created Stats Cards Design with pie chart for new erp | New Venus ERP | Completed |
| 77 | Purchase Order | New Venus ERP | Completed |
| 78 | Supplier Register | New Venus ERP | Completed |
| 79 | Customer Register | New Venus ERP | Completed |
| 80 | Products | New Venus ERP | Completed |
| 81 | Category | New Venus ERP | Completed |
| 82 | Sub Category | New Venus ERP | Completed |
| 83 | Brands | New Venus ERP | Completed |
| 84 | Stock Register | New Venus ERP | Completed |
| 85 | List Price | New Venus ERP | Completed |
| 86 | Modify GRN | New Venus ERP | Completed |
| 87 | Modify Purchase Invoice | New Venus ERP | Completed |
| 88 | Modify Purchase Return | New Venus ERP | Completed |
| 89 | Opening Stock Page | New Venus ERP | In Progress |
| 90 | Excess Stock Page | New Venus ERP | Not Started |
| 91 | Shortage Stock Page | New Venus ERP | Not Started |

Performance Report – August to December 2025 (4 Months)

Prepared by: Kunal Pandharkar – Software Developer

Company: Syscom LLC

| # | TASK | Project | Status |
| --- | --- | --- | --- |
|  | New document number system to Lead from 1023 to LDS-1023 | VENUS ERP | Completed |
|  | When lead status changes to qualified, open Deal edit page | VENUS ERP | Completed |
|  | Internal note delete/restore option | VENUS ERP | Completed |
|  | Filter deleted Leads at bottom in long-list | VENUS ERP | Completed |
|  | Customer name up-down in Lead short list | VENUS ERP | Completed |
|  | Bar chart and graph in Lead stats | VENUS ERP | Completed |
|  | Option to create or add Lead number in lead | VENUS ERP | Completed |
|  | Show deleted by user name in lead note | VENUS ERP | Completed |
|  | Show mandatory fields when create/edit lead | VENUS ERP | Completed |
|  | Lead add customer show google maps recommendation | VENUS ERP | Completed |
|  | Open enter notes popup when click | VENUS ERP | Completed |
|  | New document number system to Deal from 1023 to DLS-1023 | VENUS ERP | Completed |
|  | Customer name up-down in Deal short list | VENUS ERP | Completed |
|  | Add payment terms from Deal add/edit | VENUS ERP | Completed |
|  | Import quotation in Deal add/edit | VENUS ERP | Completed |
|  | When enter jump to new part number in Deal add/edit | VENUS ERP | Completed |
|  | Open edit fulfill tab when Deal edit | VENUS ERP | Completed |
|  | Give option to edit sales person in Deal edit | VENUS ERP | Completed |
|  | Change the Label color of the fields | VENUS ERP | Completed |
|  | Quote number remove DLS-6531-1 start from DLS-6531 | VENUS ERP | Completed |
|  | +Quotation option in Deal edit | VENUS ERP | Completed |
|  | Add edit fulfill option in Deal edit | VENUS ERP | Completed |
|  | When part number is serialized add end user details tab in the Deal edit | VENUS ERP | Completed |
|  | Search Customer name on Google Maps using Gmap | VENUS ERP | Completed |
|  | Fetch details from Google Maps and fill the form | VENUS ERP | Completed |
|  | Device serial unique in all part numbers | VENUS ERP | Completed |
|  | Update Device serials when update Deal | VENUS ERP | Completed |
|  | Add device serial functionality as per part number qty in Deal edit | VENUS ERP | Completed |
|  | Add payment terms from deal add/edit | VENUS ERP | Completed |
|  | Import quotation in Deal add/edit | VENUS ERP | Completed |
|  | Update customer in edit fulfill from Deal edit | VENUS ERP | Completed |
|  | Show deal track status at Deal number in Deal PDF/Add/Edit | VENUS ERP | Completed |
|  | Reserve Stock From Deal Edit also | VENUS ERP | Completed |
|  | Show reserve List in Deal Edit | VENUS ERP | Completed |
|  | Show Mandatory fields when click on submit in Deal add/edit | VENUS ERP | Completed |
|  | Add additional discount and other expenses in Deal edit | VENUS ERP | Completed |
|  | Open Deal Track Status when click on the Deal status | VENUS ERP | Completed |
|  | Show deleted Deals at bottom in long list | VENUS ERP | Completed |
|  | Remove gap from Terms Conditions and other changes in Deal PDF | VENUS ERP | Completed |
|  | Open Submitted Details tab when open Deal Track | VENUS ERP | Completed |
|  | Add sales person info in Deal Track | VENUS ERP | Completed |
|  | Fix the btn size of downloads in Deal Track | VENUS ERP | Completed |
|  | Show end user details tab when serialized part number | VENUS ERP | Completed |
|  | Change the Deal Status cards design as per theme | VENUS ERP | Completed |
|  | Customer name up-down in short list of Deal Track | VENUS ERP | Completed |
|  | Show General Ledger in Deal Track Accounts | VENUS ERP | Completed |
|  | Show OS in Deal Track Accounts | VENUS ERP | Completed |
|  | Sales Approval Modal fields order change | VENUS ERP | Completed |
|  | Purchase Approval Modal fields order change | VENUS ERP | Completed |
|  | Purchase Order Pending List add unit price and value at end | VENUS ERP | Completed |
|  | Invoice Approval Modal fields order change | VENUS ERP | Completed |
|  | Sales Invoice Pending List add unit price and value and taxable at end | VENUS ERP | Completed |
|  | Delivery Approval Modal fields order change | VENUS ERP | Completed |
|  | Delivery Note Pending List add unit price and value and taxable at end | VENUS ERP | Completed |
|  | Show Deal value instead of deal profit in deal track short list | VENUS ERP | Completed |
|  | Create Deal Track Status Page | VENUS ERP | Completed |
|  | Show Deal Track Details page on the deal track status | VENUS ERP | Completed |
|  | Improve Chart of Accounts page speed | VENUS ERP | Completed |
|  | View Groups from Chart of Accounts | VENUS ERP | Completed |
|  | View Sub-Groups from Chart of Accounts | VENUS ERP | Completed |
|  | View Accounts from Chart of Accounts | VENUS ERP | Completed |
|  | View Sub Accounts from Chart of Accounts | VENUS ERP | Completed |
|  | Add Groups & Sub Groups from Chart of Accounts | VENUS ERP | Completed |
|  | Add Accounts & Sub Accounts from Chart of Accounts | VENUS ERP | Completed |
|  | Import Accounts & Sub Accounts from Chart of Accounts | VENUS ERP | Completed |
|  | Add Groups & Sub Groups from Opening Balance | VENUS ERP | Completed |
|  | Add Accounts & Sub Accounts from Opening Balance | VENUS ERP | Completed |
|  | Import Chart of Accounts Invoices Import | VENUS ERP | Completed |
|  | Remarks up-down in Journal Voucher short list | VENUS ERP | Completed |
|  | Show deleted Journal Voucher at bottom in long list | VENUS ERP | Completed |
|  | Attachment option for the Journal Voucher | VENUS ERP | Completed |
|  | Open next account name when click enter in JV Add/Edit | VENUS ERP | Completed |
|  | Fixing Cash Book Errors and New table design | VENUS ERP | Completed |
|  | Bank Book Change Receipt Date error fix | VENUS ERP | Completed |
|  | Add empty row <tr> in STL Report | VENUS ERP | Completed |
|  | Supplier name up-down in short list | VENUS ERP | Completed |
|  | Show deleted suppliers at bottom | VENUS ERP | Completed |
|  | Country telephone code functionality in Add/Edit Supplier | VENUS ERP | Completed |
|  | Set Address Country when country telephone change | VENUS ERP | Completed |
|  | Purchase Order short-list up-down | VENUS ERP | Completed |
|  | Purchase order PDF terms & condition ad payment terms change | VENUS ERP | Completed |
|  | Description of part number in purchase PDF | VENUS ERP | Completed |
|  | Attachment option in add/edit/pdf of purchase order | VENUS ERP | Completed |
|  | Vat Details fields change in Add/edit Purchase order | VENUS ERP | Completed |
|  | PO Items import functionality | VENUS ERP | Completed |
|  | New part number when click enter in po add/edit | VENUS ERP | Completed |
|  | Purchase Order fields sequence change in add/edit | VENUS ERP | Completed |
|  | GRN short-list up down | VENUS ERP | Completed |
|  | VAT Details fields change in GRN add/edit | VENUS ERP | Completed |
|  | Pending PO List show popup to import part numbers | VENUS ERP | Completed |
|  | Pending PO List part numbers partial qty error fix | VENUS ERP | Completed |
|  | Multiple customer reference in GRN add/edit | VENUS ERP | Completed |
|  | Purchase Invoice short-list up down | VENUS ERP | Completed |
|  | Purchase Invoice fields sequence change | VENUS ERP | Completed |
|  | New part number when click enter in PI | VENUS ERP | Completed |
|  | VAT Details change in PI Add/Edit | VENUS ERP | Completed |
|  | Attachment option in Purchase Invoice | VENUS ERP | Completed |
|  | Pending PI List popup functionality in Purchase Invoice | VENUS ERP | Completed |
|  | Calculations change in Pending PI List | VENUS ERP | Completed |
|  | Fields sequence change in PI add/edit | VENUS ERP | Completed |
|  | Purchase Invoice PDF terms & conditions and payment terms change | VENUS ERP | Completed |
|  | Purchase Return short-list up-down | VENUS ERP | Completed |
|  | Purchase Return VAT Details fields change | VENUS ERP | Completed |
|  | Pending PR Popup for Purchase Return | VENUS ERP | Completed |
|  | Pending PR popup partial qty change error fix | VENUS ERP | Completed |
|  | Purchase Return fields sequence change | VENUS ERP | Completed |
|  | Purchase Return PDF Terms&Condition and Payment Terms changes | VENUS ERP | Completed |
|  | Serial Numbers in Purchase Return PDF | VENUS ERP | Completed |
|  | Payments short-list up down change | VENUS ERP | Completed |
|  | New Account when click enter in Payments Add/Edit | VENUS ERP | Completed |
|  | Payable Outstanding Error Fix | VENUS ERP | Completed |
|  | PI Adjustment Report Filter Error Fix | VENUS ERP | Completed |
|  | Customers short-list up-down | VENUS ERP | Completed |
|  | Add/Edit VAT State in Customer | VENUS ERP | Completed |
|  | Add designation in customer add/edit | VENUS ERP | Completed |
|  | Add country telephone code in customer add/edit | VENUS ERP | Completed |
|  | Change country when telephone country change | VENUS ERP | Completed |
|  | Change Vat state & country when address change country & state changed | VENUS ERP | Completed |
|  | Add Description in Proforma Invoice PDF | VENUS ERP | Completed |
|  | Proforma Invoice Short-list up down | VENUS ERP | Completed |
|  | Quotation Short-list up down | VENUS ERP | Completed |
|  | Quotation PDF view | VENUS ERP | Completed |
|  | Add Description in quotation PDF | VENUS ERP | Completed |
|  | Sales Invoice short-list up-down | VENUS ERP | Completed |
|  | Add Description in Sales Invoice PDF | VENUS ERP | Completed |
|  | Terms and conditions change in Sales invoice PDF | VENUS ERP | Completed |
|  | Deal ID in Sales invoice PDF | VENUS ERP | Completed |
|  | Delivery note short list up-down | VENUS ERP | Completed |
|  | Sales Return short-list up-down | VENUS ERP | Completed |
|  | Add Serial number in Sales Return PDF | VENUS ERP | Completed |
|  | Receipts Short-List up-down | VENUS ERP | Completed |
|  | Add Description in receipts pdf | VENUS ERP | Completed |
|  | SI Adjustment Report table view change | VENUS ERP | Completed |
|  | Show all products when filter in inventory | VENUS ERP | Completed |
|  | Stock Register Calculation Fixed | VENUS ERP | Completed |
|  | Show Reserve Stock click on Bal Qty | VENUS ERP | Completed |
|  | Add/Edit Reserve Stock | VENUS ERP | Completed |
|  | Fetch Deal Details when Deal Id in Reserve Stock | VENUS ERP | Completed |
|  | Excess Stock Short-List up-down | VENUS ERP | Completed |
|  | Terms and Conditions in Excess Stock PDF | VENUS ERP | Completed |
|  | Shortage Stock Short-List up-down | VENUS ERP | Completed |
|  | Terms and Conditions in Shortage Stock PDF | VENUS ERP | Completed |
|  | Packing List Short-List up down | VENUS ERP | Completed |
|  | Fixed Add Staff Errors | VENUS ERP | Completed |
|  | Store Documents of Add staff | VENUS ERP | Completed |
|  | Add Designation and Department in add staff | VENUS ERP | Completed |
|  | Spouse details show only when married | VENUS ERP | Completed |
|  | On Enter jump to new fields in add staff | VENUS ERP | Completed |
|  | Onboard Employee Functionality | VENUS ERP | Completed |
|  | Onboard Employee Shortlist and Longlist | VENUS ERP | Completed |
|  | Onboard employee details page | VENUS ERP | Completed |
|  | Approve Onboard Employee and Convert to sm staff | VENUS ERP | Completed |
|  | Add Document Number in Onboarding Documents | VENUS ERP | Completed |
|  | Add Menu Marketing and Auditing | VENUS ERP | Completed |
|  | AMC short-list up down | VENUS ERP | Completed |
|  | Project Service take part numbers in details page | VENUS ERP | Completed |
|  | Project service list up-down | VENUS ERP | Completed |
|  | Pre-sales short-list up-down | VENUS ERP | Completed |
|  | Service Request Short-List up-down | VENUS ERP | Completed |
|  | Task short-list up down | VENUS ERP | Completed |
|  | Export Functionality for Purchase Order ERPLIVE | ERP LIVE | Completed |
|  | Export Functionality for GRN ERPLIVE | ERP LIVE | Completed |
|  | Export Functionality for Purchase Invoice ERPLIVE | ERP LIVE | Completed |
|  | Export Functionality for Purchase Return ERPLIVE | ERP LIVE | Completed |
|  | Export Functionality for Purchase Return ERPLIVE | ERP LIVE | Completed |
|  | Export Functionality for Sales Invoice ERPLIVE | ERP LIVE | Completed |
|  | Export Functionality for Delivery Note ERPLIVE | ERP LIVE | Completed |
|  | Export Functionality for Sales Return ERPLIVE | ERP LIVE | Completed |
|  | Download GRN Report in Excel OF Last Year | ERP LIVE | Completed |
|  | Cancel Deals in Bulk ERPLIVE | ERP LIVE | Completed |
|  | Download Inventory Report Company Wise in Excel | ERP LIVE | Completed |
|  | Download Cancelled Deals Report in Excel | ERP LIVE | Completed |